CareSyndicate DIGITAL SERVICES & WEBSITE DEVELOPMENT BRIEF External Partner Scope of Work & Requirements ────────────────────────────── Prepared by: William (Care Syndicate) Version 1.0 ¦ February 2026 ¦ Target Launch: April 2026 Compliance-First Care Technology

CONTENTS

Section 1:  Executive Summary	3

Section 2:  Development Philosophy & Scope Boundaries	4

Section 3:  Domain Management & Acquisition	5

Section 4:  Email & Google Workspace Migration	6

Section 5:  Website Development	7

Section 6:  Branding & Visual Identity	9

Section 7:  Colour Palette & Brand Guidelines	11

Section 8:  Marketing Materials	13

Section 9:  Additional Digital Services	14

Section 10:  Technical Requirements	15

Section 11:  Timeline & Milestones	16

Section 12:  Budget & Investment	17

Section 13:  Explicit Exclusions	18

Section 14:  Success Criteria	19

Section 15:  Content to Be Provided by Care Syndicate	20

SECTION 1 Executive Summary

Care Syndicate requires external development support to establish a professional, client-facing digital presence. The business has a proprietary CRM system being built in-house (excluded from this scope). The focus of this brief is entirely on website, branding, marketing materials, and supporting infrastructure.

KEY REQUIREMENT Basic professional website live by late March 2026, with full deployment by April 2026. April is not a whole-project deadline — it is the timeframe for materials needed to support specific live business initiatives tied to legislative changes in the UK care sector. A warm client base already exists and needs professional touchpoints before full launch. Premium service delivery is preferred — budget is allocated and open for discussion.

Project at a Glance

| Item | Detail |
| --- | --- |
| Client | Care Syndicate — AI-powered managed service platform for UK care providers |
| Primary Contact | William (Care Syndicate) |
| Scope | Client-facing digital presence, branding, website, marketing materials, email & domain infrastructure |
| Out of Scope | All CRM development, customisation, maintenance, and backend work (handled in-house) |
| Phase 1 Deadline | Late February / March 2026 — Launch page live |
| Phase 2 Deadline | April 2026 — Full website and marketing materials |
| Budget | Allocated and open for discussion — premium delivery preferred |

SECTION 2 Development Philosophy & Scope Boundaries

This section defines the clear boundary between external partner responsibilities and in-house development work. Maintaining this boundary is essential to efficient delivery.

SCOPE BOUNDARY External partner handles: Client-facing digital presence, branding, website development, marketing materials, email and domain infrastructure. In-house team handles: All CRM development, customisation, maintenance, and backend work. This is excluded from scope entirely. Integration: Limited to API handoff points only. No CRM development or internal system work is required from the external partner.

SECTION 3 Domain Management & Acquisition

IMMEDIATE PRIORITY

Domain Strategy

| Priority | Domain | Notes |
| --- | --- | --- |
| Primary Target | Care.Syndicate (or similar TLD) | Preferred brand domain |
| Alternative 1 | caresyndicate.com | £1,977.15 GBP — premium purchase |
| Alternative 2 | care-syndicate.co.uk or .com | Fallback options |

Domain Services Required

- Domain registration and ongoing management

- DNS configuration and hosting setup

- SSL certificate implementation across all domains

- Domain forwarding and subdomain configuration as needed

- Secure, professional domain infrastructure from day one

SECTION 4 Email & Google Workspace Migration

Care Syndicate requires migration from current email infrastructure to Google Workspace, with professional email addresses established on the chosen domain.

Deliverables

| Deliverable | Detail |
| --- | --- |
| Google Workspace setup | Migrate from current email infrastructure to Google Workspace on care.syndicate (or chosen) domain |
| Professional email addresses | Create and configure email accounts for all team members with appropriate permissions |
| Email forwarding | Configure forwarding rules, aliases, and routing as required |
| Data migration | Migrate existing email data, contacts, and calendar entries from current systems |
| Email signature design | Professional, branded email signature templates for all staff |
| Training documentation | Internal documents and templates for team members to use Google Workspace effectively |
| Internal document templates | Branded letter templates, internal memo formats, and standard document layouts |

SECTION 5 Website Development

PHASE 1: LAUNCH PAGE Target: Late February / March 2026 ¦ Basic professional presence to engage warm clients

A warm client base already exists. The launch page needs to be professional enough to support live business conversations and demonstrate credibility.

Phase 1 Requirements

| Requirement | Detail |
| --- | --- |
| Professional landing page | Clean, branded single page establishing Care Syndicate’s presence and credibility |
| Enhancement of existing page | Current landing page exists but needs enhancing and colour scheme alignment to brand guidelines |
| Clear value proposition | Service overview and core messaging — examples to be provided by William |
| Responsive design | Mobile-optimised, tested across all devices and browsers |
| Performance | Fast loading, professional presentation — page load under 3 seconds |
| Contact capability | Basic inquiry form or contact method for warm leads |

PHASE 2: FULL WEBSITE Target: April 2026 ¦ Complete multi-page website with all features

Phase 2 Requirements

| Requirement | Detail |
| --- | --- |
| Multi-page architecture | Complete website structure with logical navigation and user journey |
| Service descriptions | Detailed pages covering Care Syndicate’s business proposition and service models |
| About / Team sections | Company information, team bios, credentials, and brand story |
| Contact forms | Inquiry management with form builders and lead capture tools |
| CRM integration touchpoints | API handoff points only — no CRM development required from external partner |
| SEO-optimised structure | Search engine optimised page structure, metadata, sitemap, and content |
| Analytics implementation | Google Analytics 4 setup with conversion tracking and event monitoring |
| CMS implementation | User-friendly content management system accessible to non-technical users |

SECTION 6 Branding & Visual Identity

Care Syndicate requires a professional, trust-building visual identity that communicates compliance, clinical credibility, and modern SaaS quality. Examples and illustrations of brand direction will be provided by William.

Branding Deliverables

| Deliverable | Detail |
| --- | --- |
| Logo design | Concepts and refinements — improvements needed to current logo |
| Colour palette | Development and formalisation of brand colour guidelines (see Section 7) |
| Typography | Selection and hierarchy for all brand materials |
| Brand style guide | Comprehensive documentation of all brand rules and assets |
| Pitch deck templates | Professional presentation templates and online post designs |
| Video creation | Promotional and marketing video content (if feasible within timeline and budget) |
| Favicon & social assets | Social media profile images, cover images, and favicon |
| Email signature templates | Branded signatures for all team members |

Brand Positioning

| Element | Direction |
| --- | --- |
| Target audiences | Care providers, hospitals, healthcare sectors, self-employed care contractors, B2B services |
| Brand feel | Premium healthcare purple palette. Trust, compliance, clinical feel. Soft gradients. |
| Core values | Professional, compliant, trustworthy, modern, supportive |
| Overall tone | Premium, clinical-professional, modern SaaS — not corporate or cold |

SECTION 7 Colour Palette & Brand Guidelines

Care Syndicate Brand Colour Palette (Dahlia AI Inspired)

Reference site: https://www.dahliaai.co.uk/

CRM platform current mock to change: https://shieldstaff.onrender.com/

| Colour Name | Hex Code | Usage |
| --- | --- | --- |
| Primary Brand Purple | #6B4C9A | Logo text, headings, navigation, CTA buttons |
| Dark Purple | #5B3D6F | Dark backgrounds, footer, dark mode logo |
| Gradient Violet | #7B5EA7 | Gradient start, hero banner, button fills |
| Soft Pink-Lavender | #D8A8CC | Gradient end, accent colour |
| Light Blush BG | #FAF0F4 | Light backgrounds, card backgrounds |
| White | #FFFFFF | Text on dark backgrounds, card surfaces |

Dahlia AI Visual Style (Inspiration)

- Soft purple-to-pink gradient hero banner with floral pattern overlay

- White navigation bar with purple logo text and purple CTA button

- White feature cards on light blush background

- Dark purple footer

- Overall feel: premium, feminine-clinical, and modern SaaS

Care Syndicate CRM Visual Style (Reference / Or Suggest Better Options)

- Change from current to the requested colours

- https://shieldstaff.onrender.com/

Note: The external partner is welcome to suggest improvements or alternative approaches to the colour palette and visual style, provided the overall brand feel of premium healthcare trust and compliance is maintained.

SECTION 8 Marketing Materials

8.1 External Marketing

| Deliverable | Detail |
| --- | --- |
| Pitch deck | Professional presentation design for client meetings and proposals |
| Service brochures & one-pagers | Printed and digital brochures summarising Care Syndicate’s proposition |
| Business cards & stationery | Professional card and letterhead design aligned to brand guidelines |
| Social media templates | Graphics templates for LinkedIn, Facebook, Instagram — consistent brand presence |
| Video presentation | Promotional video content (if feasible within timeline and budget) |
| Client-facing proposal templates | Branded proposal templates for use in client conversations |

8.2 Internal Documentation

| Deliverable | Detail |
| --- | --- |
| Internal process manuals | Template-based documentation for internal operations |
| Staff onboarding materials | New starter packs and induction documentation |
| Standard operating procedures | SOP document templates for key business processes |
| Training guides & quick reference | Quick reference sheets and training guide templates |

Note: Internal documents are template-based and require minimal ongoing attention once created. The priority is establishing professional, branded templates that the Care Syndicate team can populate and maintain.

SECTION 9 Additional Digital Services

| Service | Detail |
| --- | --- |
| Website hosting | Setup and management — reliable, 99.9% uptime, UK/EU-based servers preferred |
| CMS implementation | User-friendly content management system for non-technical users |
| Form builders & lead capture | Contact forms, inquiry management, and lead capture tools integrated into website |
| Email marketing templates | Newsletter and email campaign template design for ongoing marketing |
| Cloud storage organisation | Google Drive structure and organisation for team document management |
| Document repository | Centralised setup for branded templates, contracts, and operational documents |

SECTION 10 Technical Requirements

| Requirement | Specification |
| --- | --- |
| Hosting | Reliable, 99.9% uptime, UK or EU-based servers preferred |
| Performance | Page loading under 3 seconds, optimised images and assets |
| Responsive design | Mobile-first approach, tested across all devices and major browsers |
| Security | SSL certificates, secure forms, GDPR-compliant data handling |
| CMS access | User-friendly for non-technical users — Care Syndicate team must be able to update content independently |
| Scalability | Architecture supports future growth and feature additions without rebuild |
| Integration | API-ready for CRM connectivity (handoff points only — no CRM development) |

Care Syndicate-Specific Requirements

- Healthcare-focused branding and messaging throughout

- Professional, trust-building visual identity that communicates compliance

- Compliance-conscious content and design — appropriate for regulated healthcare sector

- Integration considerations for contractor management CRM (external touchpoints only)

- Client portal touchpoints (external facing only)

SECTION 11 Timeline & Milestones

TOTAL ESTIMATED DURATION Confirm agreement, including rounds of reviews per deliverable phase

Project Milestones

| Milestone | Target Date | Deliverable |
| --- | --- | --- |
| Domain Acquisition | Immediate | syndicate.care (or chosen domain) secured |
| Initial Consultation | February 2026 | Requirements finalisation, brand direction agreed |
| Launch Page Live | 25th or around February 2026 | Basic professional website operational for warm clients |
| Branding Complete | Early March 2026 | Logos, colour schemes, brand guidelines delivered |
| Marketing Materials | Mid-March 2026 | Pitch deck, templates, one-pagers, business cards |
| Full Website Launch | April 2026 | Complete multi-page website with all features live |
| Email Migration | April 2026 | Google Workspace fully operational on branded domain |

Important: The April deadline is firm and tied to Care Syndicate’s client engagement strategy. Legislative changes in the UK care sector (April 2026) create a specific market window that requires professional materials to be ready.

SECTION 12 Budget & Investment

| Principle | Detail |
| --- | --- |
| Budget allocation | Budget to be agreed and allocated for quality execution |
| Priority | Speed and professional delivery are prioritised over cost-cutting |
| Accelerated timeline | Willing to invest in accelerated timeline to meet April deadline |
| Payment terms | To be agreed separately between parties |
| Expectation | Professional, polished deliverables that support high-value client engagement and business credibility |

Premium service delivery is preferred. Budget is allocated and open for discussion. The emphasis is on quality, credibility, and speed of delivery.

SECTION 13 Explicit Exclusions

The following items are explicitly excluded from the external partner’s scope of work. These are handled entirely by Care Syndicate’s in-house development team.

| Exclusion | Responsibility |
| --- | --- |
| CRM system development, customisation, or maintenance | In-house development team |
| Internal CRM database architecture or backend development | In-house development team |
| Custom software development beyond website and marketing materials | In-house development team |
| Ongoing CRM support or troubleshooting | In-house development team |
| Integration development beyond API handoff points | In-house development team |

In-house development team handles all CRM-related work. External partner focuses on client-facing digital presence only. Integration is limited to API handoff points.

SECTION 14 Success Criteria

| # | Possible Success Criterion |
| --- | --- |
| 1 | Professional web presence established by late February / March to engage warm client base |
| 2 | Complete brand identity communicating trust, professionalism, and value across all touchpoints |
| 3 | Marketing materials ready to support client conversations, proposals, and internal teams |
| 4 | Seamless email and domain infrastructure supporting business operations on branded domain |
| 5 | Scalable website platform ready for full April launch with all features |
| 6 | Documentation and templates enabling efficient internal operations |

Communication & Collaboration

| Item | Detail |
| --- | --- |
| Primary contact | William (Care Syndicate) |
| Progress updates | Regular progress updates and review sessions to be scheduled |
| Approach | Collaborative — examples and illustrations provided by William throughout only if needed |
| Reviews | Two rounds of reviews per deliverable phase included in timeline If needed |

Important Notes

- This project takes priority over previously discussed items

- Template-based documents (one-pagers, internal docs) require minimal ongoing attention once created

- Business owners acknowledge partner’s busy schedule and appreciate resource reallocation

- Emphasis on basic but professional for initial launch — refinement can occur post-launch

- April deadline is firm and tied to client engagement strategy if possible

SECTION 15 Content to Be Provided by Care Syndicate

The following content will be provided by William to support the external partner’s work if needed please ask.

| Section | Content Required | Status |
| --- | --- | --- |
| 15.1 Service Descriptions | Detailed descriptions of Care Syndicate services for website and marketing materials | To be provided |
| 15.2 Value Proposition | Clear articulation of the unique value Care Syndicate provides to clients | To be provided |
| 15.3 Target Client Profile | Description of ideal clients, pain points addressed, and market positioning | To be provided |
| 15.4 Key Messages & Differentiators | Key marketing messages and competitive advantages for all materials | To be provided |
| 15.5 Team Information | Team member bios, credentials, and photos (if available) for About/Team pages | To be provided |
| 15.6 Case Studies / Success Stories | Existing client success stories or planned case studies to feature | To be provided |
| 15.7 Compliance & Regulatory Info | Specific compliance requirements, certifications, or regulatory frameworks to reference | To be provided |
| 15.8 Additional Requirements | Any other specific requirements not covered in this brief | To be provided |

Colour Palette Quick Reference

Primary Brand Purple: #6B4C9A — Main logo, headings, CTAs Dark Purple: #5B3D6F — Backgrounds, footer Gradient Violet: #7B5EA7 — Hero sections, gradients Soft Pink-Lavender: #D8A8CC — Accent colour Light Blush BG: #FAF0F4 — Card backgrounds White: #FFFFFF — Text on dark backgrounds

Priority Action Items for William

| # | Action |
| --- | --- |
| 1 | Complete Section 15 with business-specific content |
| 2 | Provide logo files and brand assets to development partner |
| 3 | Review and approve domain purchase (syndicate.care or chosen alternative) |
| 4 | Gather content for About/Team pages |
| 5 | Prepare examples for pitch deck and marketing materials |

Digital Services & Website Development Brief

Care Syndicate

DOCUMENT STATUS Draft for Review & Refinement Version 1.0 ¦ February 2026 ¦ William’s Copy syndicate.care ¦ hello@syndicate.care

Compliance-First Care Technology

© 2026 Care Syndicate Ltd. All rights reserved.